| Problem | Problem code | Date noticed | Suggested solution | Solution | Done? |
| --- | --- | --- | --- | --- | --- |
| The object’s name (everything related to it) wasn’t needed in the creation of event’s objects | 001 | 3/11/2025 | Autofill the object’s name textbox, and disable it. Also make the is_name_valid variable always true, so that it doesn’t interfere with the UI autofill validation system | Done as per the suggested solution | √ |
| The information table of all objects can’t open because it is blocked modally, meanwhile it is a non modal window. The introduction of the main window caused some modality issues in the create object window which opens modally | 002 | 3/11/2025 (a lots of noticed problems this day) | Ask help from a Qt software developer expert | Action still to be taken |  |
| The result items (QTreeWidget items) of the search don’t show tooltip in the object creation window (which is now also the event’s object creation window) | 003 | noticed date never noted, but it can be assumed to be today 4/11/2025 | Will think about it after completing the event creation process. See schedule word document for more details | Action still to be taken |  |
| When clicked on the X of the first window of the event creation process, it doesn’t show the dialog as was expected | 004 | 4/11/2025 | Fix it tomorrow | Fix it tomorrow | √ |
| Combinatorial expansion | 005 | Since from beginning of the project | Make the code instantly be calculating the numbers and clearing the unneeded numbers from memory instead of calculating all numbers (which are massive) and storing memory all at once. This is a little bit complicated, and should need me to change the algorithms backend | Create a server client architecture version of the app |  |
| Object 13 code unexpected behaviour | 006 | 9/11/2025 | Rewrite/debug/test object 13 code, and it backend algorithm code (for the first time the algorithm produced a possibility) | Action still to be taken, it will be after the completion of the event creation process creation |  |