| Event | Duration | Acitivities to be done | More info | Done? |
| --- | --- | --- | --- | --- |
| Development of the events creation process | 4/11/2025 --> 4/12/2025 (1 month duration) | - Modify the objects creation process to use in events - Conceptualized and program event triggers and event protocols - Maybe create the global event listener (check out the conditions and processing of the app for event triggers, and trigger the events when needed) of the Modeling App |  |  |
| Develop the teaming into team with roles backend (all possibilities) generator algorithm | To be determine | - Explain to collegues the fundamentals, and what is expected. I’m also supposed to have preprepared materials (the present backend algorithm which doesn’t function and a small built frontend program to take the input and insert into the backend algorithm) - Also test pyinstaller in the small frontend built - Give some time to see the backend algorithm and make some research - Shared ideas and collectively try to build it |  |  |
| Discuss to a Qt (Pyside6) software developer expert | To be determine (I don’t even know where to find one) | - Ask about suggested solutions to my encoutered problems (which I can’t fix by myself) |  |  |
| Optimize or find ways to improve the backend algorithms running for very large expansions (try to solve the combinatorial expansion limitations) | To be determine | - Discuss with Claude AI (so I have to use a midnight bundle) |  |  |
| Rewrite/debug/test object 13 code and it backend algorithm | 5/12/2025 --> 12/12/2025 (1 week duration) | - To be determined |  |  |